Cost Model & Financials

## 3-Year Cost Comparison

| Cost Category | One-Time (Y1) | Annual Recurring (Y1) | Annual Recurring (Y2+) | 3-Year TCO |
| --- | --- | --- | --- | --- |
| Implementation / Build | $120,000 | - | - | $120,000 |
| Hardware / Infrastructure | - | $18,000 | $21,000 | $60,000 |
| Software / Licensing | - | $0 (open-source) | $0 | $0 |
| LLM API Costs | - | $24,000 | $10,000 | $44,000 |
| Integration (SAP, SSO) | $35,000 | - | - | $35,000 |
| Training & Change Mgmt | $10,000 | $5,000 | $3,000 | $21,000 |
| Maintenance & Support | - | $15,000 | $20,000 | $55,000 |
| Contingency (10%) | $16,500 | - | - | $16,500 |

Total 3-Year TCO: $351,500  |  Recommended Option: Build (open-source framework)  |  % Savings vs. SaaS: 53%

## ROI / Payback Analysis

| Metric | Value | Assumptions |
| --- | --- | --- |
| Annual cost savings (downtime avoided) | $2.4M - $7.2M | 50 incidents/yr x 10 hrs saved x $50K-$150K/hr |
| Annual productivity gains | $180K | 3 FTE procurement analysts x 30% time savings |
| Annual cost avoidance (audit/compliance) | $200K | Reduced regulatory risk, fewer manual audits |
| Total annual benefit | $2.8M - $7.6M | Conservative to optimistic range |
| Payback period | < 2 months | At $2.8M benefit vs. $187K Year 1 cost |
| Net cost neutral by | Month 1 of Year 1 | Benefits exceed costs immediately |
| 3-Year Net Value | $7.5M - $22.5M | Total benefit minus $351K TCO |

## Core Assumptions

- 50-100 supplier disruptions per year across the Cummins supply base.

- Average production line downtime cost of $100K/hour (Cummins public filings cite $50K-$150K range).

- SupplyGuard reduces average response time from 12 hours to 2 hours per incident.

- LLM costs decrease 50%+ in Year 2 via fallback-first strategy and potential self-hosted model migration.

- Framework reuse for 2+ additional use cases in Years 2-3 amortizes build cost.