Integration & SLA Feasibility

## Deployment Options

| Option | Description | Effort | Recommendation |
| --- | --- | --- | --- |
| Cloud (Recommended) | Supabase Postgres + Railway (backend) + Vercel (frontend) | 2-3 weeks | Best for pilot |
| On-Premise | Docker containers on Cummins Kubernetes cluster | 4-6 weeks | Best for production |
| Hybrid | Frontend on Vercel, backend on internal network with SAP access | 3-4 weeks | Good compromise |

## Estimated Effort for Production Pilot

| Task | Duration | Resources | Dependencies |
| --- | --- | --- | --- |
| SAP ERP read connector | 2-3 weeks | 1 backend engineer + 1 SAP consultant | SAP API access |
| SAP PO write connector | 2-3 weeks | 1 backend engineer + 1 SAP consultant | SAP write permissions |
| Supabase production setup | 1 week | 1 DevOps engineer | Database provisioning |
| SSO / Active Directory | 1 week | 1 backend engineer | AD service account |
| Teams notification integration | 1-2 weeks | 1 engineer | Teams admin approval |
| UAT and threshold tuning | 2-3 weeks | 1 engineer + 2 business SMEs | Historical data access |
| Total estimated pilot effort | 10-14 weeks | 2-3 FTE equivalent |  |

## Sample SLA Excerpt

| SLA Metric | Target | Measurement |
| --- | --- | --- |
| System availability | 99.5% uptime (excludes planned maintenance) | Monthly uptime calculation |
| Pipeline execution time | < 30 seconds for 5-agent pipeline (no LLM) | P95 latency measured per run |
| LLM-augmented pipeline time | < 90 seconds end-to-end | P95 latency with OpenAI calls |
| HITL notification delivery | < 2 minutes from escalation to Director alert | Timestamp delta in audit log |
| Audit log completeness | 100% of agent decisions logged | Audit entry count vs. agent count |
| Incident response time | < 4 hours for P1 issues (system down) | Ticket creation to resolution |
| Data backup frequency | Daily automated backups with 30-day retention | Supabase backup schedule |